## Slide 1: Project Review 1
Team 10
28.11.2023
Notes: ‹#›

## Slide 2: Agenda
‹#›
Sprints
  Sprint Goals
  Backlog Items, other results
Software demo
Software quality
Spent and remaining effort per person per Sprint
Notes: ‹#›

## Slide 3: Introduction to the project
‹#›
What is this project about?
  AI-Based Fake Web Shop Detection:
    Automatically scraping/crawling websites
    Multiple modes:
      User driven scraping with UX elements.
      Bulk scraping functionality.
      Crawling and following links.
    AI-based analysis to classify:
      Fake webshops
      Phishing sites
The project considers detecting fake online shops
Notes: ‹#›

## Slide 4: Sprint 1
‹#›
Sprint Goal: Understand existing code and get familiar with needed technology (OK)
Backlog Items chosen to this Sprint
  Understand existing code (OK)
  Study needed technology (OK)
  Define input, output (OK)
  Design UI mockup (OK)
  Pick library dependencies (for Extraction) (OK)
  Pick library dependencies (for Interaction) (OK)
  Decide what features to extract (OK)
Other notable achievements
  Additional task: Create base for testing.
  Created a guide for Installation / Setting up the project
Main findings from the Sprint retro
  Sprint Retro + Planning will be held after this Project Review meetings.
Notes: ‹#›

## Slide 5: Software demo
‹#›
Notes: ‹#›

## Slide 6: Code demo
Kaarlo and Joonas

## Slide 7: UI mockup demo
, Heidi
Homepage
Overview of results
Single result

## Slide 8: Software quality
‹#›
List of the most important quality attributes
  Documentation
  Usability
Definition of Done
  Main content:
    Unit tests pass
    Unit tests must cover all the core features
    Code is reviewed by at least 2 people
    Documentation:
      requirements
      source code
      maintenance guide
      interaction
    Use case fully work
  DoD was not changed since the last Sprint Planning
Notes: ‹#›

## Slide 9: Hours planned and done
‹#›
 | Hao (SM) | Nina | Joonas | Erika | Sofia | Kaarlo | Tuomo | Binh | Heidi | SUM
Total planned | 125 | 225 | 225 | 225 | 225 | 225 | 225 | 225 | 225 | 1925
Total done | 48 | 46 |  | 23 | 14 | 33 | 22 | 14 | 27 | 
Sprint 0 (done) | 28 | 18 |  | 9 | 5 | 8 | 9 | 10 | 2 | 
Sprint 1 (done) | 20 | 28 |  | 14 | 9 | 25 | 13 | 4 | 25 | 
Sprint 2 |  |  |  |  |  |  |  |  |  | 
Sprint 3 |  |  |  |  |  |  |  |  |  | 
Sprint 4 |  |  |  |  |  |  |  |  |  | 
Sprint N |  |  |  |  |  |  |  |  |  | 
Notes: ‹#›